# CHAPTER 6 - CONCLUSION & RECOMMENDATIONS (OUTLINE)

This outline sets out the structure and main points of Chapter 6. It will be completed after the final regression tests and, if permission is granted, the usability test.

## 6.1 Introduction

- Restate the problem: daily WIL logbooks are managed through paper, PDF and email, so records are lost, verification is slow and staff cannot see who is behind.

- Restate the aim: design, develop and evaluate TrackWIL, a web application for daily logbooks, account-free mentor verification and progress monitoring.

## 6.2 Summary of Findings

- The core workflow works end to end: placements, entries, evidence, documents, one-time mentor link, verification, hour totals, WIL completion and the monitoring dashboard (Chapter 5: 80 of 81 test cases passed; 1 blocked).

- Account-free verification through a single-use, 7-day link is practical and secure when the token is long and random, used only once and protected by a transaction.

- Security testing found two critical access-control defects (a forgeable session cookie and page data sent in redirect responses) that the functional tests had missed; both were fixed and retested.

- Performance is far below the 2-second target (average 3 to 5 ms per page locally).

- Usability has not yet been measured with real users because ethical permission is pending.

## 6.3 Achievement of Objectives

Table 1: Achievement of objectives (to be expanded)

| Objective | Status | Evidence |
| --- | --- | --- |
| 1. Analyse the current WIL documentation process and its challenges | Achieved | Chapters 1 and 2; requirements gathering in Chapter 3 |
| 2. Design a logbook system with account-free mentor verification | Achieved | Chapter 4: architecture, UML, ERD, UI design |
| 3. Develop the student logbook, mentor page and shared dashboard | Achieved | Working application; Chapter 4.7; FR-01 to FR-18 met |
| 4. Implement secure storage and status tracking | Achieved | SQLite schema with constraints and transactions; TC-136, TC-140, TC-143 |
| 5. Test and evaluate TrackWIL against its requirements | Largely achieved | Chapter 5; usability test with users outstanding |

## 6.4 Answers to Research Questions

- RQ1 (challenges of the current process): lost or unreturned documents, delays waiting for signatures, no single view of progress, and extra work for external mentors (Chapters 1 and 2).

- RQ2 (digital workflow with link-based verification): a one-time link lets the mentor verify in two clicks without an account, and the status and time are recorded immediately (TC-127 to TC-137).

- RQ3 (role-specific views): students see their own placements, logbooks, hours and documents, mentors see only the one entry in their link, and staff see every student's status and profile (FR-03, FR-11, FR-17).

- RQ4 (central database): one record per entry with its status and timestamps removes conflicting copies and makes outstanding work visible (Chapter 4.4; TC-139, TC-140).

- RQ5 (extent of improvement): all functional requirements and six of seven non-functional requirements are met; the efficiency gain for real users still needs to be measured with the timed usability test.

## 6.5 Limitations

- Synthetic data only; no feedback from real students, mentors or staff yet (ethical permission pending).

- Usability (NFR-01) not measured with users.

- Response times measured locally, not on a hosted server.

- Mentors cannot view evidence files or leave written feedback; no email notifications.

- Uploaded documents are stored and can be viewed, but coordinators cannot yet accept them or ask for a new upload.

- A four-week build by a team of four limited the scope.

## 6.6 Recommendations

- Keep Next.js and the other dependencies up to date before any real use (DEF-04 was fixed by upgrading to 16.4.3).

- Run the timed usability test and questionnaire once permission is granted, and use the results to refine the forms.

- Host the application with HTTPS, set TRACKWIL_SESSION_SECRET and back up the database daily before using real data.

- Agree data-retention and consent rules with the campus in line with POPIA.

## 6.7 Future Work

- Written mentor feedback on rejected entries, and secure mentor access to evidence through the link.

- Automatic email notifications for verification requests and expiring links.

- Coordinator review of uploaded documents (accept, or ask the student for a new upload).

- Reports and data export for audits; an audit log of changes.

- Migration from SQLite to PostgreSQL for a multi-user hosted deployment.

## 6.8 Final Conclusion

- TrackWIL shows that a small, focused web application can replace the paper and email logbook process with a secure, traceable workflow.

- Its main contribution is account-free mentor verification combined with automatic progress monitoring.

- The project met its functional objectives; its effect on real users is the main question for the next stage.