# WEEKLY PROJECT PROGRESS REPORT

## Week / Date

Week 4 (Sprint 3): 19 to 23 October 2026. Group 3, TrackWIL. Report prepared for the Week 4 review on Friday 23 October 2026.

## Planned Work

The plan from the Week 3 report was:

- Improve the MVP (minimum viable product).

- Complete Chapter 4, including the user interface design and sections 4.6 to 4.8.

- Write the Chapter 5 draft (Testing, Results and Evaluation).

- Complete the testing workbooks (Test Plan, Test Cases and Results, Defect Log, Requirements Traceability Matrix).

- Compile the full dissertation draft (front matter and Chapters 1 to 5, with an outline of Chapter 6).

- Prepare the presentation plan (slide outline and demo script).

## Completed Work

Table 1: Work completed this week

| Work item | Owner | Evidence | Status |
| --- | --- | --- | --- |
| Chapter 5 draft, Test Plan and first test cases (TC-001 to TC-009) | Sihle Kayise | Commit 48df206; pull request #4 | Draft complete |
| MVP improvement: JSON file storage replaced with an SQLite database (schema, seed data, transactions, one-time token protection, 24-hour limit) and 28 automated end-to-end checks passed | Gedion Basson | Commit 7080e7f; pull request #5 | Complete |
| Chapters 1 to 4, the SRS and the Database Design document updated to match the system that was built | Gedion Basson | Commit 2634d57; pull request #6 | Complete |
| Chapter 4 completed (sections 4.1 to 4.9), with new class and activity diagrams, updated architecture, sequence, use case and ER diagrams, and screenshots of the running application | Gedion Basson | 04_System_Design_and_Development; pull request #6 | Complete |
| Sprint backlog, risk, issue and change register and this progress report updated | Gedion Basson | 09_Project_Management_Evidence | Complete |

Not yet completed (carried forward): execution of all test cases with actual results, the Defect Log and the Requirements Traceability Matrix; Chapter 6; the compiled dissertation draft; the slide outline and demo script; the Individual Contribution Forms; and the screen-recorded walkthrough.

## Challenges / Issues

- Documentation did not match the build. Chapters 1 and 3 and the SRS described mentor accounts, a separate lecturer dashboard and PostgreSQL. The documents were rewritten to match the built system, and the deferred features were recorded as future work (Issue I01, resolved).

- Security defect found. The session cookie stores the user id without a signature, so a user who edits the cookie could impersonate another account. A fix is planned for 25 October and will be retested (Issue I02).

- Functional defect found. If a mentor link expires before the mentor responds, the entry stays Pending verification and cannot be resubmitted (Issue I03).

- Framework vulnerability. The Next.js build reports a known security vulnerability in version 16.4.0; an upgrade is planned on a separate branch (Issue I04).

- Ethical permission pending. No written campus permission has been received, so usability testing with staff and students cannot start; all testing uses synthetic data (Risk R01).

- Time pressure and uneven commits. Other assessments limited the time available, and the number of commits differs between members (Risks R03 and R04).

## Next Week Plan

Week 5 (Sprint 4, final): 24 to 29 October 2026.

Table 2: Plan for the final week

| Day | Task | Owner |
| --- | --- | --- |
| Fri 23 Oct | Record the 3-5 minute walkthrough; submit Group3_Week4.pdf by 12:00 | Gedion Basson |
| Sat 24 - Sun 25 Oct | Fix the session cookie defect (I02) and the expired-link defect (I03); add and run test cases | Gedion Basson, Moegammad Green |
| Sat 24 - Mon 26 Oct | Execute all test cases with actual results; complete the Defect Log and the Traceability Matrix | Dylan Shepard, Sihle Kayise |
| Mon 26 Oct | Complete the two Chapter 2 references; upgrade Next.js and rerun tests | Dylan Shepard, Moegammad Green |
| Mon 26 - Tue 27 Oct | Finalise Chapter 5 with results and evaluation; write Chapter 6 | Sihle Kayise, Gedion Basson |
| Tue 27 - Wed 28 Oct | Compile the final dissertation (front matter, abstract, contents, references, appendices); Turnitin check | Gedion Basson, Dylan Shepard |
| Tue 27 - Wed 28 Oct | Slides, demo script and backup plan; Individual Contribution Forms | All members |
| Thu 29 Oct | Final submission; presentation and live demonstration in business attire | All members |

## Supervisor Feedback

Comments, corrections and go-ahead.

________________________________________________________________________________

________________________________________________________________________________

________________________________________________________________________________

## Sign-off

Group Representative: Gedion Basson ______    Supervisor: ______    Date: ______